STREAMBRIDGE Low-Latency WiFi Audio Streaming Windows • Linux (Ubuntu) → Android Complete Development Master Plan

| Project Name | StreamBridge |
| --- | --- |
| Goal | Beat WiFiAudio & AudioRelay with sub-40ms latency on local WiFi |
| Platforms | PC Server: Windows + Linux (Ubuntu) ¦ Client: Android |
| Tech Stack | Python (UI/control) + C++ (audio core) + Flutter (Android) |
| Target Latency | < 40ms end-to-end (vs 80-200ms in competitors) |
| Timeline | ~7-9 months to compete-ready v1 (2-3 hrs/day) |

# 1. Project Overview & Goals

StreamBridge is a local-network audio streaming application that captures system audio from a Windows or Linux PC and streams it in real-time to an Android device over WiFi with minimal latency. The core competitive advantage over existing tools like WiFiAudio and AudioRelay is a purpose-built low-latency pipeline using RTP/UDP + Opus codec, designed for imperceptible audio delay.

## 1.1 The Problem We Are Solving

| Competitor | Known Problem |
| --- | --- |
| WiFiAudio | High latency (100-200ms), TCP-based, large buffers |
| AudioRelay | 80-150ms latency, occasional audio dropouts |
| StreamBridge | Target: <40ms, UDP/RTP based, adaptive jitter buffer |

## 1.2 Core Feature Targets

- Sub-40ms end-to-end audio latency on local WiFi

- Zero configuration — auto device discovery via mDNS (no IP typing)

- Lossless and compressed quality modes (PCM raw vs Opus)

- Works on Windows and Linux (Ubuntu) as the server/sender

- Android client app — clean, minimal, Flutter-based

- Multi-device support (stream to multiple phones simultaneously)

- No internet required — purely local network

# 2. System Architecture & Design

## 2.1 High-Level Architecture

Full Pipeline Flow PC (Server Side) [OS Audio Loopback] --> [C++ Audio Capture Module] --> [Opus Encoder (libopus)] --> [RTP Packet Builder] --> [UDP Socket Sender] --> WiFi Network Android (Client Side) WiFi Network --> [UDP Receiver] --> [RTP Parser] --> [Jitter Buffer (20-40ms adaptive)] --> [Opus Decoder] --> [AAudio/Oboe Playback] --> Speaker

## 2.2 Component Breakdown

| Component | Technology | Platform |
| --- | --- | --- |
| Audio Capture | WASAPI Loopback | Windows |
| Audio Capture | PipeWire / PulseAudio monitor | Linux |
| Codec | libopus (via C++ wrapper) | Both |
| Transport | RTP over UDP (raw sockets) | Both |
| Device Discovery | mDNS / Zeroconf (Avahi / Bonjour) | Both |
| PC UI | Python + PyQt6 | Both |
| PC Core | C++ (.dll / .so) | Both |
| Python-C++ Bridge | pybind11 | Both |
| Android App | Flutter (Dart) | Android |
| Android Playback | Oboe (via Flutter FFI) | Android |

## 2.3 Latency Budget

| Stage | Target Time | Technology |
| --- | --- | --- |
| OS Audio Capture | ~5ms | WASAPI / PipeWire loopback |
| Opus Encoding | ~2.5ms | libopus @ 48kHz, 2.5ms frames |
| RTP Packetization | ~0.5ms | C++ RTP builder |
| UDP Network Transmission | ~1-3ms | Local WiFi, no relay |
| Jitter Buffer | ~20ms | Adaptive, shrinks on stable network |
| Opus Decoding | ~1ms | libopus decoder |
| Android Audio Playback | ~5ms | Oboe / AAudio low-latency path |
| TOTAL TARGET | ~35ms | vs 80-200ms in competitors |

## 2.4 Protocol Design

The transport layer uses UDP (not TCP) for a critical reason: TCP guarantees delivery and retransmits lost packets, which introduces unpredictable latency spikes. Audio is time-sensitive — a slightly degraded packet is far better than a delayed one. RTP (Real-time Transport Protocol) is layered on top of UDP and provides sequence numbers, timestamps, and payload type identification needed for proper audio reconstruction.

RTP Packet Structure (per audio frame) ¦ Version (2b) ¦ Padding ¦ Extension ¦ CC ¦ Marker ¦ Payload Type (7b) ¦ ¦ Sequence Number (16 bits) ¦ ¦ Timestamp (32 bits) ¦ ¦ SSRC Identifier (32 bits) ¦ ¦ Opus-encoded Audio Payload (variable, ~160-1500 bytes) ¦

## 2.5 C++ Module Architecture

| Module | File | Responsibility |
| --- | --- | --- |
| Capture Module | capture.cpp / capture.h | WASAPI or PipeWire loopback audio capture, raw PCM output |
| Encoder Module | encoder.cpp / encoder.h | Wraps libopus, encodes PCM frames to Opus packets |
| RTP Builder | rtp.cpp / rtp.h | Builds RTP headers, sequences packets, handles timestamps |
| UDP Sender | sender.cpp / sender.h | Cross-platform UDP socket, sends RTP packets to client |
| Discovery | discovery.cpp | mDNS announcement so Android finds PC automatically |
| Python Bridge | bindings.cpp | pybind11 exports, exposes C++ classes to Python |

# 3. Tech Stack & Learning Plan

This section maps every technology you need, what specifically to learn, and where to learn it. Follow this in order — each skill builds on the previous one.

## 3.1 C++ (Audio Core)

You already know C++ a little. You need to go deeper on specific areas relevant to this project.

| Topic | What to Learn | Where to Learn | Time |
| --- | --- | --- | --- |
| C++ Classes & RAII | Constructors, destructors, smart pointers (unique_ptr, shared_ptr) | learncpp.com chapters 8-15 | 1 week |
| C++ Sockets | BSD sockets, UDP send/recv, non-blocking IO | Beej's Guide to Network Programming (free online) | 1 week |
| Windows WASAPI | IAudioClient, loopback capture, exclusive mode | Microsoft Docs + GitHub WASAPI examples | 2 weeks |
| PulseAudio/PipeWire | pa_simple API for monitor source capture | PulseAudio docs + freedesktop.org | 1 week |
| libopus | opus_encoder_create, opus_encode, frame sizes | opus-codec.org documentation + examples | 1 week |
| CMake Build System | CMakeLists.txt, cross-platform builds, linking libs | CMake tutorial on cmake.org | 3 days |
| pybind11 | PYBIND11_MODULE, exposing classes, calling from Python | pybind11 docs + readthedocs.io | 3 days |

## 3.2 Python (UI & Control Layer)

Python is used for the PC desktop app — the UI, settings, and control logic. The heavy audio work is in C++, so Python just needs to be functional, not performance-critical.

| Topic | What to Learn | Where to Learn | Time |
| --- | --- | --- | --- |
| Python Basics | Functions, classes, modules, file I/O | python.org tutorial or CS50P (free) | Already learning |
| PyQt6 | QMainWindow, QPushButton, signals/slots, threading | PyQt6 tutorial on pythonguis.com | 1 week |
| Python Sockets | socket module, UDP basics, threading | docs.python.org socket HOWTO | 2 days |
| zeroconf library | ServiceBrowser, ServiceInfo, mDNS discovery in Python | pypi zeroconf README + examples | 2 days |
| ctypes / pybind11 | Loading .dll/.so, calling C++ from Python | Python ctypes docs + pybind11 docs | 3 days |
| sounddevice | query_devices(), InputStream for fallback audio capture | python-sounddevice.readthedocs.io | 2 days |

## 3.3 Flutter & Dart (Android App)

Flutter is your Android client. Dart is beginner-friendly — if you know Python, you will pick it up in 2-3 days.

| Topic | What to Learn | Where to Learn | Time |
| --- | --- | --- | --- |
| Dart Language | Variables, functions, async/await, classes | dart.dev/guides/language/tour | 3 days |
| Flutter Basics | Widgets, StatefulWidget, setState, navigation | flutter.dev/docs/get-started/codelab | 1 week |
| Flutter UDP | dart:io RawDatagramSocket for receiving UDP | dart.dev/libraries/dart-io | 2 days |
| Flutter FFI | Calling native C++ from Dart for Oboe playback | flutter.dev/docs/development/platform-integration/c-interop | 3 days |
| Oboe (Android) | AudioStream, callback-based low-latency playback | github.com/google/oboe + samples | 1 week |
| Android Permissions | RECORD_AUDIO, INTERNET in AndroidManifest | developer.android.com/guide | 1 day |

## 3.4 Networking Concepts

You do not need a deep networking background, but you need to understand these specific concepts:

| Concept | Why You Need It |
| --- | --- |
| UDP vs TCP | UDP for low-latency audio; TCP for control channel only |
| RTP Protocol | Sequence numbers and timestamps for audio reconstruction |
| mDNS / Zeroconf | Auto device discovery — no manual IP configuration |
| Jitter Buffer | Smooths out network timing variations before playback |
| Local IP addressing | Find PC's IP on LAN, handle multiple interfaces (WiFi/Ethernet) |
| Port numbers | Choose a fixed port (e.g. 5004 for RTP) and control port |

# 4. Development Phases

Each phase builds on the previous. Never skip a phase. Each phase ends with a working, testable milestone — not just code that compiles.

| Phase 0 | Environment Setup & Foundation | 1 Week |
| --- | --- | --- |

### Goal

Get all tools installed and working. Write your first C++ audio program and your first Python program. Verify the build chain works on both Windows and Linux.

### Tasks

- Install: Visual Studio (Windows), GCC/Clang (Linux), CMake, Python 3.11+, Flutter SDK, Android Studio

- Install libopus development headers (vcpkg on Windows, apt on Ubuntu)

- Install pybind11 via pip and vcpkg

- Write a C++ Hello World that compiles with CMake on both platforms

- Write a Python Hello World that calls a simple C++ function via pybind11

- Create your GitHub repo and set up the folder structure

### Folder Structure

Project Repository Layout streambridge/ core/ <- C++ source (capture, encoder, rtp, sender) core/include/ <- C++ headers core/CMakeLists.txt <- Build file for C++ core pc_app/ <- Python app (UI, control, discovery) pc_app/main.py <- Entry point android_app/ <- Flutter project docs/ <- This document and design notes tests/ <- Test audio files, test scripts README.md

### Milestone

Python calls a C++ function that prints 'Audio core ready' — the full build pipeline is verified.

| Phase 1 | Audio Capture (C++) | 2-3 Weeks |
| --- | --- | --- |

### Goal

Capture system audio (what is currently playing on the PC) and save it to a .wav file. This proves the audio capture pipeline works before touching any networking.

### Windows: WASAPI Loopback

- Study: IAudioClient, IAudioCaptureClient, IMMDeviceEnumerator

- Use AUDCLNT_STREAMFLAGS_LOOPBACK flag to capture output (loopback) audio

- Request shared mode with minimal buffer size (~10ms)

- Read audio frames in a loop and write raw PCM to a buffer

- Test: play music on PC, run your capture → listen to the saved .wav

### Linux: PipeWire / PulseAudio Monitor

- Use pactl list sources to find the monitor source (ends in .monitor)

- Use pa_simple_new() with PA_STREAM_RECORD and the monitor source

- Read audio in chunks (1024 or 2048 samples per read)

- Test: same as Windows — play audio, capture, verify .wav file

### Abstraction Layer

capture.h Interface class AudioCapture { public: virtual bool start() = 0; virtual bool stop() = 0; virtual int read(float* buffer, int frames) = 0; virtual int getSampleRate() const = 0; virtual int getChannels() const = 0; }; // WasapiCapture implements this on Windows // PipeWireCapture implements this on Linux

### Milestone

Run the capture program while music is playing. Open the output.wav file. It sounds like the music that was playing. Both Windows and Linux versions work.

| Phase 2 | Opus Encoding & Decoding (C++) | 1-2 Weeks |
| --- | --- | --- |

### Goal

Take the raw PCM audio from Phase 1 and compress it with Opus. Then decode it back. Verify the audio sounds good after the encode-decode round trip.

### Tasks

- Link libopus in your CMakeLists.txt

- Create OpusEncoder class: wraps opus_encoder_create(), opus_encode()

- Create OpusDecoder class: wraps opus_decoder_create(), opus_decode()

- Target settings: 48000 Hz sample rate, stereo (2ch), OPUS_APPLICATION_AUDIO

- Frame size: 960 samples = 20ms frames (start here before going to 2.5ms)

- Test pipeline: PCM buffer -> encode -> decode -> save .wav -> listen

### Key Opus Settings

| Parameter | Value & Reason |
| --- | --- |
| Sample Rate | 48000 Hz — Opus native rate, best quality |
| Channels | 2 (stereo) — matches most system audio output |
| Application | OPUS_APPLICATION_AUDIO — optimized for music/system audio |
| Bitrate | 128-192 kbps — transparent quality for most content |
| Frame Size | 960 samples (20ms) to start, reduce to 240 (5ms) for ultra-low latency |
| Complexity | 5 (medium) — balance of quality and CPU on encode |

### Milestone

Encode then decode a 10-second audio clip. Listen to the output. It should be indistinguishable from the original for normal listening.

| Phase 3 | UDP Networking & RTP (C++) | 2 Weeks |
| --- | --- | --- |

### Goal

Send Opus-encoded audio packets over UDP from one process to another on the same machine (localhost). This tests the full pipeline without involving the phone yet.

### Tasks

- Implement UdpSender class: creates UDP socket, sends packets to IP:port

- Implement UdpReceiver class: binds to port, receives incoming packets

- Implement RTP packet builder: adds 12-byte RTP header to each Opus frame

- Implement RTP parser: strips header, extracts payload and sequence number

- Implement simple jitter buffer: holds N packets, releases in sequence order

- Test: sender.exe -> sends to 127.0.0.1:5004 -> receiver.exe plays audio

### RTP Header Builder (C++)

Minimal RTP Header Structure struct RtpHeader { uint8_t vpxcc; // Version=2, Padding=0, Extension=0, CC=0 uint8_t mpt; // Marker=0, Payload Type=111 (Opus) uint16_t sequence; // Incremented per packet uint32_t timestamp; // Sample clock (48000 Hz) uint32_t ssrc; // Random sync source identifier }; // Total: 12 bytes prepended to each Opus packet

### Jitter Buffer Logic

- Maintain a sorted queue of incoming RTP packets by sequence number

- Hold packets for a fixed window (start with 20ms = 1 packet at 20ms frames)

- If a packet arrives out of order, insert it in the correct position

- If a packet is missing after the window expires, insert silence (conceal)

### Milestone

Two terminal windows on the same PC. One runs the sender (captures audio + encodes + sends UDP). The other runs the receiver (receives + decodes + plays). Audio plays in real-time from one process to the other.

| Phase 4 | Python Wrapper & PC App UI | 1-2 Weeks |
| --- | --- | --- |

### Goal

Wrap the C++ core with pybind11 so Python can control it. Build the basic desktop UI for the PC app using PyQt6.

### pybind11 Bindings

- Create bindings.cpp that exposes AudioCapture, OpusEncoder, UdpSender to Python

- Expose start(), stop(), setTargetIP(), setPort(), setBitrate() methods

- Build the C++ into audio_core.pyd (Windows) or audio_core.so (Linux)

- Import it in Python: import audio_core; streamer = audio_core.Streamer()

### PC App UI (PyQt6)

- Main window: Start/Stop streaming button (large, prominent)

- Device list: shows discovered Android devices on the network

- Status bar: shows current latency estimate, bitrate, connection state

- Settings panel: audio quality preset (Low Latency / Balanced / High Quality)

- System tray icon: minimize to tray, stream without open window

### Threading Model

Python Threading Layout Main Thread -> PyQt6 UI (never block this thread) Audio Thread -> Calls C++ streamer.start() in background thread Discovery Thread -> Runs mDNS browser looking for Android devices Status Thread -> Polls C++ for stats (latency, bitrate) every 500ms Use QThread or Python threading.Thread for background work. Use Qt signals/slots to safely update UI from background threads.

### Milestone

Open the Python desktop app, click Start, and audio streams from PC to PC via localhost. The UI shows a green connected indicator and the audio is audible.

| Phase 5 | Android Flutter App | 3-4 Weeks |
| --- | --- | --- |

### Goal

Build the Android Flutter app. It receives UDP audio packets, decodes them, and plays through the phone speaker. The UI is minimal: connect, disconnect, volume.

### Flutter App Structure

| File / Widget | Purpose | Key Technology |
| --- | --- | --- |
| main.dart | App entry point, MaterialApp setup | Flutter |
| discovery_service.dart | Find StreamBridge PCs via mDNS | multicast_dns package |
| audio_receiver.dart | UDP listener, RTP parser, jitter buffer | dart:io RawDatagramSocket |
| audio_player.dart | Calls native Oboe via FFI for playback | Flutter FFI + Oboe C++ |
| home_screen.dart | Main UI: device list, connect button | StatefulWidget |
| settings_screen.dart | Buffer size, quality, audio output choice | Flutter SharedPreferences |

### Audio Playback Strategy

- First milestone: use Flutter's audioplayers or just_audio for basic playback (no Oboe yet)

- Feed raw decoded PCM data to the audio stream

- Second iteration: integrate Oboe via FFI for AAudio low-latency path

- Oboe automatically selects AAudio on Android 8+ or OpenSL ES on older devices

### Receiving UDP in Flutter

Flutter UDP Receiver (Dart) import 'dart:io'; final socket = await RawDatagramSocket.bind(InternetAddress.anyIPv4, 5004); socket.listen((RawSocketEvent event) { if (event == RawSocketEvent.read) { final datagram = socket.receive(); if (datagram != null) { final rtpPayload = parseRtpHeader(datagram.data); final pcm = opusDecode(rtpPayload); // via FFI jitterBuffer.add(pcm); } } });

### Milestone

PC streams audio. Android app receives it and plays it through the speaker. It works on a real phone connected to the same WiFi network. Audio is recognizable even if not yet perfectly smooth.

| Phase 6 | mDNS Discovery & Auto-Pairing | 1 Week |
| --- | --- | --- |

### Goal

Users should never type an IP address. The Android app finds StreamBridge PCs on the network automatically, and the PC app sees Android devices. One tap to connect.

### PC Side (Python)

- Use the zeroconf Python library to advertise the service

- Service name: _streambridge._udp.local

- Advertise: PC hostname, IP, port 5004, and capabilities (bitrate, OS)

- Refresh advertisement every 30 seconds

### Android Side (Flutter)

- Use multicast_dns Flutter package to browse for _streambridge._udp.local

- Display found devices as a list with name, signal quality indicator

- Tapping a device sends a UDP handshake to confirm connection

- Store last connected device for auto-reconnect on app open

### Milestone

Open the Android app. Without touching the PC, the PC appears in the device list within 3 seconds. Tap it. Streaming starts. No IP addresses involved.

| Phase 7 | Latency Optimization | 2-3 Weeks |
| --- | --- | --- |

### Goal

This is your competitive advantage phase. Measure actual latency and aggressively reduce it until you are consistently under 40ms end-to-end.

### Measurement First

- Build a latency test tool: play a click sound on PC, detect it on Android, measure round-trip

- Log timestamps at every stage: capture, encode, send, receive, decode, play

- Profile C++ with Visual Studio profiler (Windows) or perf (Linux)

### Optimization Techniques

| Optimization | Expected Gain |
| --- | --- |
| Reduce Opus frame size from 20ms to 5ms or 2.5ms | Save 15-17ms |
| Use WASAPI exclusive mode on Windows | Save 5-10ms capture latency |
| Reduce jitter buffer from 40ms to 20ms (adaptive) | Save 20ms |
| Use SO_PRIORITY on UDP socket for QoS | Save 1-3ms on congested networks |
| Pin audio thread to a dedicated CPU core | Eliminate thread scheduling jitter |
| Use AAudio AAUDIO_PERFORMANCE_MODE_LOW_LATENCY | Save 10-20ms on Android playback |
| Send packets slightly ahead of playback time | Absorb variance without buffering |

### Adaptive Jitter Buffer Algorithm

- Measure the variance (jitter) in packet arrival times continuously

- If variance < 2ms for 5 seconds: shrink buffer by 5ms

- If a packet arrives late (missed window): grow buffer by 10ms

- Clamp buffer between 10ms (minimum) and 80ms (maximum)

- This gives near-minimum latency on good networks, stability on bad ones

### Milestone

Measured end-to-end latency is consistently below 45ms on a stable home WiFi network. Audio is smooth with no glitches during normal use.

| Phase 8 | Linux Support & Cross-Platform Testing | 2 Weeks |
| --- | --- | --- |

### Goal

Ensure the PC server app works identically on Ubuntu Linux. Fix all platform-specific issues. Test on real hardware, not just virtual machines.

### Linux-Specific Work

- Compile and test the full C++ core on Ubuntu 22.04 LTS

- Verify PipeWire loopback capture works with pa_simple on modern Ubuntu

- Ensure CMakeLists.txt correctly links PulseAudio and PipeWire libs

- Test mDNS via Avahi daemon (Linux equivalent of Bonjour)

- Package as AppImage for easy Linux distribution

### Cross-Platform Build Matrix

| Platform | Compiler | Audio API |
| --- | --- | --- |
| Windows 10/11 | MSVC 2022 or MinGW | WASAPI loopback |
| Ubuntu 22.04 LTS | GCC 12 / Clang 15 | PipeWire + PulseAudio fallback |
| Ubuntu 20.04 LTS | GCC 10 | PulseAudio monitor source |

### Milestone

The same Android app connects to both a Windows PC and a Linux laptop. Streaming works from both. Latency is similar on both platforms.

| Phase 9 | Polish, Beta & Release | 3-4 Weeks |
| --- | --- | --- |

### Goal

Make it usable by someone who has never seen the app. Handle error cases gracefully. Package and distribute.

### Polish Tasks

- Error handling: what happens when WiFi drops mid-stream? Auto-reconnect.

- First-run experience: tutorial overlay on Android, setup wizard on PC

- Audio quality presets: Low Latency (5ms Opus), Balanced (20ms), High Quality (PCM)

- Volume normalization: detect and compensate for level differences

- Visual latency indicator on Android: green/yellow/red based on buffer health

- PC app: show which device is connected, allow disconnect

### Distribution

| Platform | Distribution Method |
| --- | --- |
| Windows | NSIS or Inno Setup installer (.exe) |
| Linux | AppImage (runs on any distro) + .deb for Ubuntu |
| Android | APK sideload first, then Google Play Store submission |

### Milestone — Beta Release

5 people outside your household use the app and successfully stream audio without reading documentation. All critical bugs are fixed. The app is on the Play Store.

# 5. Master Timeline

Based on 2-3 hours of focused coding per day. Times are realistic, not optimistic.

| Phase | What Gets Built | Duration | Cumulative |
| --- | --- | --- | --- |
| 0 — Setup | Dev environment, folder structure, build pipeline | 1 week | Week 1 |
| 1 — Capture | WASAPI + PipeWire audio capture to .wav file | 2-3 weeks | Week 4 |
| 2 — Opus | Encode/decode audio, verify quality | 1-2 weeks | Week 6 |
| 3 — UDP/RTP | PC-to-PC audio streaming over localhost | 2 weeks | Week 8 |
| 4 — Python UI | pybind11 bridge + PyQt6 desktop app | 1-2 weeks | Week 10 |
| 5 — Android App | Flutter client receives and plays audio | 3-4 weeks | Week 14 |
| 6 — Discovery | Auto device detection via mDNS | 1 week | Week 15 |
| 7 — Optimization | Sub-40ms latency, adaptive jitter buffer | 2-3 weeks | Week 18 |
| 8 — Linux | Full Linux support, cross-platform testing | 2 weeks | Week 20 |
| 9 — Polish/Beta | Error handling, packaging, Play Store | 3-4 weeks | Week 24 |

Timeline Reality Check Month 1 -> Nothing works end-to-end yet. Audio capture exists. Normal. Month 2 -> First audio crosses from C++ to Python. Exciting milestone. Month 3 -> Audio plays on Android for the first time. The big moment. Month 4 -> Latency optimization. This is where you win or lose vs competitors. Month 5 -> Cross-platform, polished, showing to friends. Month 6+ -> Beta users, bug reports, Play Store submission.

# 6. Development Approach & Principles

## 6.1 Core Philosophy

- Build vertically, not horizontally — one complete slice at a time, not all modules in parallel

- Test with real audio at every phase — if it sounds wrong, fix it before moving on

- Measure before optimizing — never guess at latency, always instrument and measure

- Commit to GitHub after every working milestone — never lose progress

- Write the simplest thing that works first, optimize only when measured data says to

## 6.2 Daily Development Routine

| Time Block | Activity |
| --- | --- |
| First 15 min | Review what you built last session, read your own code |
| Main session | Write new code toward the current phase milestone |
| Last 15 min | Test what you built, commit to Git, write a one-line note of what works |
| Stuck > 1 hour | Switch to documentation/reading mode — do not brute-force bugs |

## 6.3 How to Handle Getting Stuck

- WASAPI bugs: search GitHub for wasapi loopback capture example — many exist

- Opus issues: the opus-tools source code on GitHub is the best reference

- Flutter FFI problems: google/oboe GitHub has Flutter integration examples

- Build errors: read the error from the TOP not the bottom — the first error is the real one

- General: rubber duck debug — explain your problem out loud, the answer often appears

## 6.4 Testing Strategy

| Test Type | How to Do It |
| --- | --- |
| Audio quality test | Capture 30s of music, encode/decode, ABX compare with original |
| Latency test | Play metronome on PC, record phone with separate mic, measure offset |
| Stress test | Stream for 2 hours continuously, look for memory leaks or dropouts |
| Network test | Stream while downloading a large file — simulate congested WiFi |
| Cross-platform test | Run identical test on Windows and Linux, compare results |

# 7. Competitive Positioning

Understanding the competition helps you focus on your real advantages and avoid wasting time on features that do not differentiate you.

| Feature | WiFiAudio | AudioRelay | StreamBridge (Target) |
| --- | --- | --- | --- |
| Latency | 100-200ms | 80-150ms | < 40ms |
| Protocol | TCP / HTTP | TCP | RTP / UDP |
| Codec | MP3 / AAC | Opus | Opus (2.5-20ms frames) |
| Discovery | Manual IP | Auto (some) | Full mDNS auto |
| Linux Support | No | Partial | Yes (Ubuntu) |
| Open Source | No | No | Optional |
| Multi-device | Paid feature | Paid feature | Built-in |
| Price | Freemium | Freemium | Free (beta) |

Your Winning Differentiators 1. Latency: <40ms vs competitors 80-200ms. This is measurable and demonstrable. 2. Linux: Neither major competitor fully supports Linux. You do. 3. Auto-discovery: Zero configuration. Open app, see PC, tap, done. 4. Free: Start free to build user base before monetizing. 5. Open Source option: community trust, contributions, free marketing.

# 8. Key Resources & References

## 8.1 Essential Documentation

- WASAPI Loopback: docs.microsoft.com/windows/win32/coreaudio/loopback-recording

- libopus API: opus-codec.org/docs/opus_api-1.3.1/

- RTP Specification: RFC 3550 (tools.ietf.org/html/rfc3550)

- Opus RTP Payload: RFC 7587 (tools.ietf.org/html/rfc7587)

- pybind11: pybind11.readthedocs.io

- Flutter FFI: flutter.dev/docs/development/platform-integration/c-interop

- Oboe (Google): github.com/google/oboe

- zeroconf Python: github.com/jstasiak/python-zeroconf

- PyQt6: riverbankcomputing.com/static/Docs/PyQt6/

## 8.2 Learning Resources

| Resource | What You Learn |
| --- | --- |
| learncpp.com | C++ from beginner to intermediate — free, comprehensive |
| Beej's Guide to Network Programming | Sockets, UDP, TCP in C — the definitive free guide |
| dart.dev/guides | Official Dart language tour |
| flutter.dev/learn | Official Flutter tutorials and codelabs |
| CMake Tutorial (cmake.org) | Building C++ projects with CMake |
| CS50P (edx.org) | Python from scratch — Harvard's free course |
| github.com/microsoft/Windows-classic-samples | WASAPI audio samples from Microsoft |

## 8.3 Open Source References to Study

- Scream (github.com/duncanthrax/scream) — Windows network audio driver, study the capture code

- PulseAudio source (gitlab.freedesktop.org/pulseaudio) — Linux audio reference

- WebRTC source (webrtc.googlesource.com) — world-class jitter buffer implementation

- ffmpeg libavcodec — Opus usage examples

StreamBridge Development Master Plan   —   Built to compete, designed to win